**Sprint 3 Report:**

**Actions to Stop Doing:**

* Stop being late to meetings

**Actions to Start Doing:**

* Update Jira more frequently - still needs work
  + Issue: We often forget to update Jira which impacts communication as well as the accuracy of the burn up chart.
  + Solution: Update Jira as soon as the task is complete.

**Actions to Keep Doing:**

* Efficiently using git/git branches to avoid conflicts and errors.
  + The system of using branches and careful testing by at least two people has avoided conflicts and bugs on the main branch.
* Style consistency and thorough documentation.
  + For the most part, the style is coherent and there are comments and documentation explaining the functionality and flow.

**Work Completed/Not Completed**

* Complete:
  + As a user, I should be able to add and remove stocks from my portfolio as I choose and I can maintain the portfolio of my choice.
  + As a user, I now be able to see the details for a particular stock through my portfolio.
  + As a user, I should be able to like and comment on a stock to voice the preferences/predictions so that I can engage with other users.
  + As a user, I should be able to search up a stock, see a basic analysis and add it to their portfolio so that I can make an informed decision.
  + As a user, I should be able to access the application from any computer and I can access my account whenever I want.
  + As a user, I should be able to see stock news on the dashboard.
  + As a user, I should be able to get stocks that match a certain criteria.
* Not Completed:
  + Portfolio and stock viewer connection

**Rate:**

30 User Story Points completed / 33 Total User Story Points = 0.91 User Story Points completed / Total User Story Points