**Sprint 4 Report:**

**Actions to Stop Doing:**

* Not push code with lint errors
  + Issue: Style and lint errors not fixed before making PRs, carrying them into the main branch.
  + Solution: Fix lint errors before making the pull request.
* Under estimate hours
  + Issue: Tasks take longer than planned for in the sprint planning meeting.
  + Solution: Make a more generous estimate to better account for time and task division.

**Actions to Start Doing:**

* Pull from main more frequently to reduce merge conflicts when pushing code.
  + Issue: A lot of merge conflicts came up since we did not always incorporate changes to main while working on different branches.
  + Solution: Merge main into a separate branch every once in a while to ensure coherence.

**Actions to Keep Doing:**

* Have productive meetings with set agendas

**Work Completed/Not Completed**

* Complete:
* User can see tweets related to that stocks.
* As a user, I should be able to access the application from any computer so that they can access their account whenever they want.
* As a user, I should be able to go to the stock viewing page from portfolio page.
* Not Completed:
* The User would like to have the social sentiment of a stock through a smiley/sad face in order to assist their investment decision.

**Rate:**

13 User Story Points completed / 17 Total User Story Points = 0.76 User Story Points completed / Total User Story Points